## Slide 1: Project: xxxxxx
IE04 Weekly Progress Report
2022/10/12
Team: xxxx
What is the title of your system
Give your team an affectional name
You should not spend more than 10 minutes for this report!
That means, all considerations should have finished before you report it.

## Slide 2: Activities of Previous Week
Task | Member | Status | Work Hours
Database setup | Hashimoto | 100% | 8:00
Design template update | Tomi | 100% | 7:30
Program start page | Machiya | 100% | 4:00
Program puzzle view page | Machiya | 36% | 5:00
Design quiz effects | Tomi | 100% | 1:30
Program puzzle edit page | Namikawa | 27% | 7:00
Puzzle page DB model modification | Machiya | 80% | 5:00
 |  | Total time: | 38:00
Summarize your work to share your actual progress among members.

## Slide 3: Plan for This Week
Task | Member | Work Hours
Puzzle page DB model modification | Machiya | 5:00
Program quiz page view function | Machiya | 5:00
Program score page | Hashimoto | 4:00
Program statistics page | Hashimoto | 5:00
Design character icons for quiz | Tomi | 7:00
Program puzzle edit page | Namikawa | 3:00
 | Total time: | 29:00
Build a plan based on the actual progress of the team. You need to reassess your work before deciding what to do.

## Slide 4: Phase Task Board
Place a screen-shot of the “project page” from the GitHub page

## Slide 5: Issues & Risks (*if any)
Problem
Cause
Possible Solution
Deadline
Issues: Analyze what is hindering your progress. It is an existing problem that is causing delays.
Risks: Try to plan for possible problems that could cause delays.
This should help you analyze your current progress and prepare for future problems